Meeting Minutes: Group 12

**Meeting Type:**

Group discussion

**Meeting Date: 18/04/2016**

**Meeting Start Time: 11:00am**

**Meeting End Time: 12:00**

**Attendance:**

*George Y*

*George T*

*Hayden*

*Nick*

**Absence:**

Hao – No reason given

**Progress:**

Running version of game  
Running version of ant brain  
UI nearing completion

**Actions:**

George Y – Further work on ant brain, documentation of brain  
George T – Documentation of code  
Hayden – Unit testing, System testing

Nick –Documentation

**Next Meeting:**

04/05/2016

**Additional Comments:**

Work on UI stopped – We have the UI but connection to the backend will not be completed before the deadline. The game can run without the UI and this is how we will continue.