Meeting Minutes: Group 12

**Meeting Type:**

Group discussion

**Meeting Date: 14/03/2016**

**Meeting Start Time: 11:00am**

**Meeting End Time: 12:00**

**Attendance:**

*George Y*

*George T*

*Hayden*

*Nick*

**Absence:**

Hao – Ankle injury

**Progress:**

Last week (07/03/2016) missed due to multiple members being ill.

Completed Pert chart plan.

Requirements Document complete

Modelling document nearing completion

**Actions:**

George Y – Continue work on Ant brain  
George T & Hayden – Start work on implementation phase (code)

Nick & Hao – Start work on user interface

All members – help finalise modelling document

**Next Meeting:**

04/04/2016 ~ 2 week Easter break

**Additional Comments:**

Slightly behind schedule due to last weeks missed meeting. Should be able to get back on track.

Use Easter holidays to finish modelling documentation before starting code on UI & backend.